The Meridian Pivot

Assignment 2 — Scope Delta Analysis

| Deliverable | Northstar Retail Co. — Live Inventory Sync Service (Assignment 2) |
| --- | --- |
| Submission type | Individual Submission |
| Submitted by | Tito Kilonzo Kinyambu |
| Repository | northstar-inventory-sync — 3 commits (init, Day 3 original spec, Day 4/5 pivot) |

# 1. Original Spec (Day 3)

Poll the warehouse API every 5 minutes, cache stock, expose a query endpoint so the support tool can answer "is this in stock?". Built as: a poller (src/poller.js) hitting GET /inventory on a mock warehouse fixture, an in-memory cache (src/cache.js), and GET /api/stock / GET /api/stock/:sku reading from that cache. Tested end-to-end against the mock warehouse — the poller filled the cache immediately on startup and again on every interval tick, and both query endpoints returned correct data.

# 2. The Pivot (Day 4)

Client notice, delivered as final: the polling method is being killed in 48 hours, no extension, no negotiating scope back. Requirement: switch to a webhook push model — the warehouse pushes stock changes to us instead of us polling it.

# 3. Dropped / Modified / Added

| Item | Status | Notes |
| --- | --- | --- |
| poller.js (5-min interval loop) | Dropped | Retired to /deprecated/poller.js on Day 4. Not imported or started anywhere in server.js — confirmed by grep across active source, no matches outside comments. |
| POLL_INTERVAL_MS env var | Dropped | Config knob for the retired poller. Left documented in the deprecated file only, not in the live README env table as an active setting. |
| server.js entrypoint | Modified | Swapped poller.start() for webhookRoutes mount. Added a raw-body capture step (needed for HMAC verification) that the original spec never required. |
| src/routes/webhook.js | Added | New ingestion path. POST /api/webhook/inventory-update, HMAC-SHA256 signature check, constant-time compare. |
| HMAC signature verification | Added | Not in original spec at all — polling only ever pulled from a URL we trusted; an inbound webhook accepts pushes from outside, so it needs proof the sender is genuinely Northstar’s warehouse. |
| test/run-tests.js | Added | Regression suite: proves the query endpoint still works post-pivot and the webhook correctly rejects unsigned/forged requests. |
| mock-warehouse push-to-webhook endpoint | Added | Test fixture only — lets the warehouse stand-in simulate firing a real webhook push for local testing. |
| src/cache.js | Unchanged | 0 lines changed between the Day 3 and Day 4 commits. Ingestion-agnostic by design — doesn’t know or care whether an update came from the poller or the webhook. |
| src/routes/stock.js (query endpoint) | Unchanged | 0 lines changed. The actual product requirement — "is this in stock?" — was never touched by the pivot. |

# 4. Regression Check — Did the Pivot Break Old Features?

No. The two files that make up the actual product surface — the cache and the query endpoint — show zero lines changed between the Day 3 and Day 4 commits (git diff --stat 6d2db93 e877d93):

| File | Insertions | Deletions |
| --- | --- | --- |
| README.md | +78 | 0 |
| src/poller.js → deprecated/poller.js | +9 | -5 |
| server.js | +16 | -8 |
| src/routes/webhook.js | +57 | 0 |
| test/run-tests.js | +89 | 0 |
| src/cache.js | 0 | 0 |
| src/routes/stock.js | 0 | 0 |

This wasn’t luck — it’s a direct consequence of designing the cache as ingestion-agnostic from Day 3: cache.set() doesn’t know or care whether the caller is a poller or a webhook handler. The pivot only had to touch the ingestion side, not the read side.

## Regression suite: 7/7 passing

- GET /api/stock returns 200 with an items array (query endpoint unaffected)

- A real warehouse push (via the mock warehouse’s push-to-webhook test endpoint) lands in the cache with the correct stock value

- A forged webhook request with a bad signature is rejected with 401

- A webhook request with no signature header at all is rejected with 401

- A correctly-signed request is accepted and applied

# 5. Architectural Integrity

The one deliberate architectural decision from Day 3 that paid off on Day 4: keeping cache.js ingestion-agnostic instead of writing poller-specific update logic directly into the query routes. That boundary is the entire reason the pivot was a routing change plus a new handler, not a rewrite. The trade-off is that the cache trusts whatever calls set() — which is exactly why the webhook route needed the HMAC check added: an unauthenticated inbound endpoint pointed at a permissive cache is a real attack surface the original (pull-only) design never had to think about.

# 6. Reprioritized Backlog

| Deferred / cut from this sprint | Why it’s acceptable for now |
| --- | --- |
| Persistent storage for the cache (currently in-memory only — a restart loses all synced stock until the next webhook push) | Original spec was also in-memory (poller just refilled it every 5 min). Post-pivot the risk is different — no periodic refill safety net — but adding Redis/Postgres under a 48-hour deadline would have meant a second migration instead of finishing the one that was actually required. |
| Webhook delivery retry / dead-letter handling if the sync service is briefly down | The warehouse-side retry behavior isn’t something this service controls. Flagged as a real gap, not solved this sprint — the poller’s "stale until next 5-min tick" failure mode is arguably more forgiving than "missed push, gone until the next change." |
| Idempotency / dedupe on repeated webhook deliveries for the same update | Current handler is naturally idempotent (last write wins on the same sku), so a duplicate delivery is harmless today. Would need real dedupe if Northstar ever adds order-sensitive fields (e.g. deltas instead of absolute stock). |
| Multi-warehouse / multi-tenant signature keys | Single shared secret assumed, matching Northstar’s current single-warehouse setup. Documented as a known limitation in the README env var table rather than over-building for a scenario that doesn’t exist yet. |

# 7. Time Cost of the Pivot

Roughly a third of total Assignment 2 effort went to the pivot itself: writing the webhook route and signature verification, moving and annotating the deprecated poller, updating server.js, and writing the regression suite to actually prove nothing broke. The regression suite was not optional scope-padding — without it, "the query endpoint still works" would have been an assumption instead of a checked fact, which is exactly the kind of thing a 48-hour deadline tempts you to skip.